AQUA SAFARI RESORT

CCTV CONTROL ROOM TECHNICAL ASSESSMENT & IMPROVEMENT REPORT

Prepared by:
CCTV Operator / Technical Support - (Osama Alikamatu)

Date:
1 July 2026

Executive Summary

The CCTV surveillance system is one of Aqua Safari Resort's most critical security assets. It supports the protection of guests, employees, company assets, and provides evidence during investigations and operational incidents.

A recent technical assessment of the CCTV Control Room identified several issues affecting the reliability and efficiency of the surveillance operation. These include inactive cameras, malfunctioning cameras, recording inconsistencies, poor data management practices, and excessive reliance on manual paperwork.

If these issues remain unresolved, they expose the resort to increased security risks, operational delays, loss of evidence during investigations, and higher maintenance costs over time.

This report outlines the current state of the CCTV infrastructure and recommends a phased improvement strategy that prioritizes business continuity, operational efficiency, and long-term sustainability.

1. CCTV Infrastructure Overview

| Item | Status |
| --- | --- |
| Total CCTV Cameras | 145 |
| Active Cameras | 127 |
| Inactive Cameras | 18 |
| Cameras with Operational Issues | 7 |
| CCTV Display Stations | 4 |
| Recording Infrastructure | Hikvision & Dahua NVR Systems |

2. Current Technical Findings

2.1 Inactive Cameras

A total of 18 cameras are currently offline and unable to provide live monitoring or recorded footage.

Affected areas include:

- Pool Bed Side

- Reception Back Gate

- Butcher Room

- Close Car Park

- Games Ground

- Restaurant (Multiple Views)

- Stairways

- Additional locations connected to TV 4

These inactive cameras create surveillance blind spots across important operational areas of the resort.

2.2 Cameras Experiencing Operational Issues

A total of 7 cameras remain online but are not functioning reliably.

Observed problems include:

- Intermittent video glitches

- Frozen images

- Skipped recording segments

- Playback interruptions

- Delayed video response

- Unresponsive live feeds

Although these cameras appear operational, the quality and reliability of the recorded footage cannot be guaranteed.

This presents a significant challenge during investigations, as critical moments may be missing from playback.

2.3 NVR Recording Issues

The recording infrastructure shows evidence of storage gaps and inconsistent recording continuity.

Observed issues include:

- Missing playback periods

- Incomplete recordings

- Potential storage allocation problems

- Possible hard drive degradation

Failure to address these issues increases the likelihood of losing critical surveillance evidence.

2.4 Camera Identification Issues

Several cameras are:

- Incorrectly named

- Duplicated

- Not labelled according to their physical locations

This makes locating cameras unnecessarily difficult during emergency situations and maintenance exercises.

2.5 Poor Digital File Management

Current file storage practices lack proper organization.

Issues observed include:

- Inconsistent folder structures

- Difficult retrieval of archived footage

- Poor documentation management

- Increased risk of accidental file loss

2.6 Office Computer Health

The CCTV office laptop is infected with malware/viruses.

This presents several risks:

- Reduced performance

- Possible corruption of surveillance files

- Increased cybersecurity exposure

- Reduced reliability of daily operations

2.7 Heavy Dependence on Manual Processes

Daily CCTV operations continue to rely heavily on paper-based documentation.

Examples include:

- Incident reports

- Camera maintenance logs

- Investigations forms

- Gatepass

- Equipment tracking

This consumes valuable staff time and increases the possibility of human error.

3. Business Impact

The identified issues affect more than the CCTV department—they have direct implications for Aqua Safari Resort's business operations.

These include:

- Reduced guest and staff security

- Increased exposure to theft and vandalism

- Delayed incident investigations

- Loss of evidential footage

- Lower operational efficiency

- Increased maintenance costs

- Reduced accountability

- Poor reporting capabilities for management

As the resort continues to grow, the current manual processes and ageing technical issues will become increasingly difficult and expensive to manage.

4. Recommended Improvement Strategy

Rather than addressing all issues simultaneously, a phased implementation approach is recommended. This minimizes operational disruption while delivering measurable improvements at each stage.

Phase 1 – Stabilize Existing Surveillance Infrastructure

Objective

Restore confidence in the current CCTV system by resolving software and operational faults before replacing hardware.

Activities

- Debug cameras experiencing glitches.

- Resolve playback interruptions.

- Investigate recording skips.

- Diagnose NVR communication issues.

- Verify network connectivity.

- Optimize recording configurations.

- Test camera responsiveness.

Business Benefits

- Improves surveillance reliability.

- Reduces investigation failures caused by missing footage.

- Extends the lifespan of existing equipment.

- Minimizes unnecessary hardware replacement costs.

- Restores confidence in recorded evidence.

Phase 2 – Restore Full Camera Coverage

Objective

Eliminate surveillance blind spots by repairing or replacing inactive equipment.

Activities

- Replace damaged cameras.

- Replace faulty network cables.

- Repair damaged power supplies.

- Replace defective connectors.

- Test camera communication.

- Verify live monitoring and recording after installation.

Business Benefits

- Restores complete surveillance coverage.

- Improves guest and employee safety.

- Reduces security risks.

- Protects resort assets.

- Enhances incident response capabilities.

- Strengthens insurance and compliance support through complete video evidence.

Phase 3 – Digital Transformation of CCTV Operations

Objective

Modernize the CCTV Control Room by replacing manual administrative processes with an integrated digital management system.

Proposed Features

- Digital incident reporting

- Camera fault reporting

- Preventive maintenance scheduling

- Equipment inventory management

- Camera location mapping

- Technician work orders

- Digital shift handover

- Visitor and contractor logs

- Automated maintenance reminders

- Report generation

- Dashboard with camera health monitoring

- Historical maintenance records

- Document management

- Searchable digital archives

Business Benefits

- Reduces paperwork significantly.

- Saves staff time on routine administrative tasks.

- Improves accountability through digital audit trails.

- Enables faster reporting to management.

- Simplifies maintenance planning.

- Improves record accuracy.

- Provides real-time visibility into the health of the surveillance infrastructure.

- Supports data-driven decision-making.

- Creates a scalable platform capable of supporting future expansion across multiple Aqua Safari locations.

5. Expected Outcomes

Successful implementation of the proposed phases is expected to deliver the following outcomes:

- 100% operational camera coverage.

- Improved recording reliability.

- Faster response to technical faults.

- Better protection of guests, employees, and company assets.

- Reduced downtime.

- Lower long-term maintenance costs.

- Increased operational efficiency.

- Improved compliance and audit readiness.

- Centralized management of CCTV operations.

- Reduced dependence on manual paperwork.

- Enhanced management reporting and decision support.

6. Conclusion

The CCTV Control Room plays a strategic role in safeguarding Aqua Safari Resort's people, property, and reputation. While the existing surveillance infrastructure continues to provide essential security services, the current assessment highlights several technical and operational gaps that require immediate attention.

Adopting the proposed phased improvement strategy will not only restore system reliability but also transform the CCTV operation into a modern, efficient, and data-driven function. By first stabilizing existing systems, then restoring full surveillance coverage, and finally digitizing administrative processes, Aqua Safari Resort will strengthen its security posture, improve operational efficiency, reduce long-term costs, and establish a scalable foundation for future growth.

Investing in these improvements is not merely a maintenance exercise—it is a strategic initiative that enhances risk management, protects business assets, and supports the resort's commitment to delivering a safe, secure, and professionally managed environment for guests, employees, and stakeholders.